# Digital Console — L2 Review Series

Three sessions on three consecutive days, starting today · plus a short stand-up on the days between

This is not training. L2 are the reviewers. By Friday we need three decisions:

- Are the numbers true?

- Are the alerts right?

- Is the console useful in a real incident?

L1 workshops start only after this closes. If that means a delay, the delay is the right call — L1 will believe whatever the console tells them, so it has to be right before they see it.

## Why L2 first

| L1 can’t spot a wrong number | They’ll quote it to a customer or close a case on it. You can tell. |
| --- | --- |
| You know what normal looks like | Semati failing 55% on a quiet Tuesday. Activation codes that mean nothing vs everything. That judgement isn’t in the code — it needs to get into the rules. |
| A week of real use beats any demo | Between sessions you work real cases in it. Everything wrong, noisy or missing gets logged and triaged the next morning. |

## Schedule

|  | Session | Focus | Ends with |
| --- | --- | --- | --- |
| Day 1 | 1 · Is the data true? | Lineage, freshness, every definition on the dashboard, attribution, coverage | 12 definitions signed off |
| Day 1→2 | stand-up | Triage what you logged | fixes started same day |
| Day 2 | 2 · Are the alerts right? | Rule mechanics, all 43 rules, baselines, INC0016809, correlation & escalation | every threshold has a verdict |
| Day 2→3 | stand-up | Triage |  |
| Day 3 | 3 · Is it useful? | Troubleshoot board, timeline, three real incidents replayed, ownership | verdict + ranked backlog |
| Day 4–5 | live use | You run it on real traffic | Friday: ranked list of what’s wrong |

Fill in actual dates and times before sharing. Each session includes a break at the halfway point.

## Session 1 — Is the data true?

| # | Module |
| --- | --- |
| 1.1 | Architecture & data lineage — where every number comes from |
| 1.2 | Sync, lag, and how you know the data is stale |
| 1.3 | Definitions review — the order flow, one box at a time |
| 1.4 | Attribution: the trap that made an unlaunched channel look live |
| 1.5 | Coverage — what the console can and cannot see |
| — | Review block: sign off 12 definitions |

1.3 is the centre of the whole week. Every box on the order-flow tree is a definition you can veto. Some already have open questions:

- Pending → stuck currently needs a gateway commit response present. Is 3h the right cut-off?

- Not Assigned now excludes partner-fulfilled orders (tygo/soob ship their own SIMs). Is the partner list complete?

- Delivered uses a fixed list of delivery states. Is that list current?

- Activated trusts onboarding_orders.activated. Does BSS agree?

Homework: take five real cases you handled that day. Find each in the console. Log every place it disagreed with what you knew, or couldn’t answer the question at all.

## Session 2 — Are the alerts right?

| # | Module |
| --- | --- |
| 2.1 | How a rule actually evaluates — window, min_sample, dimension |
| 2.2 | The 43 rules by severity — what pages you at 3am |
| 2.3 | Baselines vs absolutes — the 55% problem |
| 2.4 | INC0016809 — how a P1 ran an hour with a green console |
| 2.5 | Correlation, escalation, SLA & error budget |
| — | Review block: sign off every threshold |

Current state: 43 rules · 33 metrics · 15 P1 · 24 P2 · 4 P3, and five rules disabled (dealer_activity_drop, hyperpay_hard_down, ownership_fail_spike, payment_zatca_gap, tap_hard_down) — we decide together whether they stay off. Note tap_hard_down + Tap reconciliation both being off means a total Tap outage is currently invisible — first item on the session-2 agenda.

Every rule gets one of four verdicts:

| Verdict | What happens |
| --- | --- |
| KEEP | it’s now yours |
| CHANGE | changed live in the session, with the metric chart open |
| DELETE | disabled — better than a muted rule pretending to be coverage |
| MISSING | new rule drafted before session 3 |

The four new BSS rules need your judgement most. I set those thresholds from a single incident; you’ve seen hundreds.

Homework: for every alert that fires before we next meet, mark it actionable or noise. That one column is how we tune for the next six months.

## Session 3 — Is it useful?

| # | Module |
| --- | --- |
| 3.1 | Troubleshoot board — from symptom to cause |
| 3.2 | Timeline & Subscriber 360 — one customer end to end |
| 3.3 | Replay: INC0016809 (BSS 1500) |
| 3.4 | Replay: UPG down, masked by failover |
| 3.5 | Replay: Semati flapping — alert or ignore? |
| — | Verdict, ranked backlog, who owns what |

You drive. Simulate replay against the real incident window, no hindsight. The test for each: would this have saved you time on the actual bridge call — and if not, what exactly was missing?

A polite “yes it’s useful” is worth nothing. The useful answer is the specific click that wasn’t there, the number you had to go elsewhere for.

## Between sessions — the loop

You, during the day: use it on a real case → something looks off → log it → keep working.

Us, next morning: triage → classify → fix or schedule → you see the fix.

| Finding type | Example | Who fixes | Target |
| --- | --- | --- | --- |
| Data wrong | a KPI disagrees with BSS/prod | console owner | same day — worst kind |
| Alert noisy | fires nightly, never actionable | L2 + owner together | next session |
| Alert missing | an incident nothing caught | console owner | next session |
| Hard to use | six clicks to answer one question | console owner | backlog, ranked in S3 |

Log everything in L2-Review-Log.xlsx. Ask in the channel, not in a DM — the channel is the record.

## What I need from you

Be specific, not polite. “The payment page is confusing” can’t be fixed. “Decline reason isn’t visible without two clicks” was fixed the same day.

Report numbers that look wrong first. Every serious defect so far was found by someone saying “that looks wrong” — the reseller figures, the staleness banner, the stuck payments. All of them.

Say when an alert wasted your time. Noise isn’t a minor complaint; it’s how a monitoring system dies. A rule you’ve learned to ignore is worse than one that doesn’t exist.

By Friday I want a ranked list of what’s wrong — not a list of what’s good.

## After this week

| Area | Owner | Cadence |
| --- | --- | --- |
| Daily health — data fresh and sane? | L2 on duty | each morning |
| Alert tuning — thresholds, noise, gaps | L2 lead + console owner | weekly, charts open |
| New detections after an incident | whoever ran the incident | written up within 48h |
| Definitions — what a KPI counts | L2 agree, owner implements | on change |
| Training L1 | L2, once this review closes | next series |

Green light for L1 is a decision we make in session 3, not an assumption.

## Before session 1

Facilitator:

ssh yosri@172.31.38.152 && sudo su -
cd /apps/console/server && set -a; . ../.env; set +a
node /apps/console/server/postdeploy-check.cjs    # 22 checks — all green before you present

- Accounts created for every attendee at L2 Digital role (05-USER-SETUP-RUNBOOK.md)

- Pick today’s live examples for 1.3 — a scenario dies if the example returns “not found”

- Teams links filled into workshop.config.json

Attendees: bring a real case from this week that was harder than it should have been.

## Materials

| File | Use |
| --- | --- |
| Salam-Console-L2-Review.pptx | The deck — 26 slides, review blocks built in |
| L2-REVIEW-PLAN.md | This file — share it today |
| L2-Review-Log.xlsx | Findings log + threshold sign-off sheet |
| 03-SCENARIOS.md | Incident replays for session 3 |
| 05-USER-SETUP-RUNBOOK.md | Account creation |
| docs/INC0016809-detection-gap.md | The case study behind session 2.4 |